| SE PROJECT: AI AGENT FOR AUTO-GRADING Project Proposal — Approval Request |  |  |
| --- | --- | --- |
| Author: Ángel Pérez Castro | Degree: Computer Science | Date: 2025 |

1. PROJECT OVERVIEW

SE Project: AI Agent for Auto-Grading is a web-based academic platform designed for Software Engineering courses. It structures the requirements engineering process as a series of four sequential deliverables that students submit through the platform. Each submission is evaluated automatically and instantly by an AI agent, which assigns a score from 0 to 100 and provides detailed constructive feedback. Professors retain full visibility over the process and can override AI scores at any time.

The primary academic goal is to demonstrate the use of AI agents for real-world task automation, applied to an educational workflow.

2. PROBLEM STATEMENT & MOTIVATION

Manual grading of written deliverables is time-consuming, inconsistent, and leads to delayed feedback. In large Software Engineering cohorts, this bottleneck reduces the quality of the learning experience. Automated evaluation using Large Language Models (LLMs) addresses this gap by providing immediate, consistent, and criterion-aware feedback — while freeing professors to focus on higher-level mentoring and supervision.

3. STUDENT WORKFLOW & DELIVERABLES

Each student selects a subject and a project topic, then submits four sequential deliverables. The next deliverable is unlocked only after the previous one has been evaluated. Each has a one-week submission window.

| # | Deliverable | Description & Evaluation Criteria |
| --- | --- | --- |
| 1 | Research + Motivation Letter | Research depth, source quality, personal motivation, text structure and clarity. |
| 2 | User Requirements List | Correct requirement format, lack of ambiguity, completeness, traceability to deliverable 1. |
| 3 | Target Group Interview Questions | Question quality for eliciting new requirements, coverage of uncovered use cases, variety. |
| 4 | Updated Requirements List | Integration of newly elicited requirements, consistency with prior deliverables, document maturity. |

4. AI EVALUATION AGENT

The core component is an LLM-powered evaluation agent (Google Gemini 1.5 Flash) integrated into the backend. Upon each submission, the agent receives the deliverable type and its specific rubric, the full submission content, the student's previous deliverables for cumulative context, and the project topic. It returns a structured JSON: total score, per-criterion breakdown, and constructive feedback. Results are stored and shown to the student immediately. Professors may override scores with a manual comment.

5. SYSTEM ARCHITECTURE & TECH STACK

| Layer | Technology | Role |
| --- | --- | --- |
| Frontend | React + Vite + TailwindCSS | Student and professor interfaces |
| Backend | FastAPI (Python) | REST API, business logic, agent orchestration |
| Database | PostgreSQL + SQLAlchemy | Persistent storage for users, projects and submissions |
| AI Agent | Google Gemini 1.5 Flash | Automatic grading and feedback generation |
| Auth | JWT (student / professor roles) | Secure role-based access control |
| Deploy | Railway + Vercel | Cloud hosting for backend and frontend |

6. KEY FEATURES

| Student Features | Professor Features |
| --- | --- |
| - Browse and enroll in subjects and projects - Submit deliverables via in-platform forms - Instant AI score and constructive feedback - Sequential unlocking with 1-week deadlines | - Create and manage subjects and projects - Monitor all student progress and deadlines - View AI-generated scores and feedback - Override AI score with manual comment |

7. ESTIMATED DEVELOPMENT TIMELINE

| Phase | Focus | Key Deliverables | Duration |
| --- | --- | --- | --- |
| 1 | Foundation | DB models, JWT auth, Alembic migrations | ~1 week |
| 2 | Backend Core | All REST endpoints, sequential locking logic, deadline tracking | ~1 week |
| 3 | AI Agent | Gemini integration, per-deliverable prompts, JSON parsing | ~1 week |
| 4 | Frontend — Student | Login, project selection, submission forms, feedback view | ~1 week |
| 5 | Frontend — Professor | Dashboard, progress tracking, score override panel | ~1 week |
| 6 | Polish & Deploy | Testing, error handling, UX refinement, cloud deployment | ~1 week |
| TOTAL |  |  | ~8 weeks |

8. EXPECTED OUTCOMES

- A fully functional web platform for both students and professors

- An AI evaluation pipeline demonstrating real-world LLM agent automation

- Instant, consistent and criterion-specific feedback for all deliverables

- A scalable architecture ready for deployment in a real academic environment

9. QUESTIONS FOR THE PROFESSOR

Before starting implementation, the following points require your guidance and approval:

Q1 — Email delivery method: Should the four deliverables be sent as real emails (via an external service such as SendGrid or Gmail API), or is it sufficient to simulate the submission through in-platform forms that replicate the email workflow internally? The latter simplifies development and avoids third-party dependencies, but the former may better reflect a real professional process.

Q2 — Any additional changes before implementation begins? Are there any modifications, additions, or constraints to the scope, deliverables, evaluation criteria, or technology choices described in this document that should be addressed prior to starting development?

Submitted for professor approval  ·  Ángel Pérez Castro  ·  Software Engineering